TEST STRATEGY DOCUMENT

Electronic Health Record (EHR) System

Healthcare Domain • Agile (Scrum/Kanban) • Web & Mobile

| Document Title | Test Strategy – EHR System |
| --- | --- |
| Version | 1.0 |
| Date | May 10, 2026 |
| Prepared By | QA / Software Testing Team |
| Application Type | Electronic Health Record (EHR) System |
| Platform | Web Browser (Desktop) & Mobile (iOS/Android) |
| Compliance Standards | HIPAA, HL7, GDPR & FHIR |
| Testing Types | Functional & Regression Testing |
| SDLC Methodology | Agile – Scrum / Kanban |
| Status | Draft |

# 1. Introduction

This Test Strategy document defines the overall approach, objectives, scope, and methodologies to be employed for quality assurance of the Electronic Health Record (EHR) System. The EHR system is a mission-critical healthcare application that manages patient health records, clinical workflows, and data exchange between healthcare providers.

Given the sensitivity of patient health information, the system must comply with HIPAA, HL7, GDPR, and FHIR regulations. This strategy governs testing across both Web (Desktop) and Mobile (iOS/Android) platforms, following Agile Scrum/Kanban development practices.

# 2. Test Objectives

The primary objectives of testing the EHR system are:

- Validate that all functional requirements of the EHR system are correctly implemented.

- Ensure the application complies with HIPAA, HL7, GDPR, and FHIR regulatory standards.

- Verify seamless performance across Web (Desktop) and Mobile (iOS/Android) platforms.

- Detect and report defects early in the Agile sprint cycle to reduce cost and risk.

- Ensure data integrity, accuracy, and consistency across all patient health records.

- Validate regression stability after each sprint release or code change.

- Ensure usability and accessibility for clinical end-users (doctors, nurses, administrators).

- Confirm proper role-based access control (RBAC) and data privacy safeguards.

# 3. Scope of Testing

## 3.1 In Scope

- Patient Registration & Demographics Management

- Clinical Documentation (SOAP Notes, Diagnoses, Prescriptions)

- Appointment Scheduling & Calendar Management

- Lab Results & Diagnostic Reports

- Medication Management & e-Prescribing

- HL7 & FHIR Data Exchange Interfaces

- Role-Based Access Control (RBAC) & User Authentication

- Audit Trails & Access Logs (HIPAA Compliance)

- Cross-browser compatibility (Chrome, Firefox, Safari, Edge)

- Mobile compatibility testing (iOS 15+ and Android 11+)

- Regression Testing after every sprint release

- Data encryption at rest and in transit (GDPR & HIPAA)

## 3.2 Out of Scope

- Infrastructure/DevOps pipeline configuration and deployment automation

- Third-party medical device integrations (unless explicitly requested)

- Performance, Load, and Stress Testing (separate engagement)

- Security Penetration Testing (handled by dedicated security team)

- Billing and Insurance Claims modules (Phase 2)

# 4. Test Approach & Methodology

## 4.1 Testing Methodology

The project follows the Agile Scrum/Kanban SDLC. Testing is integrated into every sprint cycle using a shift-left approach, ensuring quality from requirements gathering through deployment.

| Phase | Testing Activities |
| --- | --- |
| Sprint Planning | Review user stories, define acceptance criteria, identify test scenarios |
| Sprint Execution | Develop & execute test cases (functional, regression), log defects |
| Sprint Review | Demo validation, regression runs, sign-off on completed stories |
| Sprint Retrospective | Analyse defect trends, improve test coverage and processes |
| Release / UAT | End-to-end regression, compliance validation, release sign-off |

## 4.2 Test Types

| Test Type | Description | Tool/Technique |
| --- | --- | --- |
| Functional Testing | Validate all features against business requirements and user stories | Manual Test Cases |
| Regression Testing | Ensure existing functionality is unaffected after code changes | Manual + Automation Suite |
| Smoke Testing | Quick sanity check on build stability before detailed testing | Smoke Test Suite |
| Integration Testing | Validate HL7/FHIR data exchange between EHR modules | API Test Cases |
| UI / UX Testing | Verify usability across Web and Mobile interfaces | Manual Exploratory |
| Cross-Platform Testing | Test on Chrome, Firefox, Safari, Edge, iOS & Android | BrowserStack / Real Devices |
| Compliance Testing | Validate HIPAA, HL7, GDPR, FHIR adherence | Compliance Checklists |
| Accessibility Testing | Ensure WCAG 2.1 AA compliance for clinical users | Axe / Manual |

# 5. Regulatory Compliance Strategy

Compliance is a first-class citizen in this test strategy. The following standards govern testing activities throughout the SDLC:

| Standard | Focus Area | Test Validation Approach |
| --- | --- | --- |
| HIPAA | Patient data privacy & security safeguards | Audit log review, access control testing, PHI masking validation |
| HL7 v2/v3 | Clinical data interchange messages | Message structure validation, ADT/ORU/ORM message testing |
| GDPR | Data protection, consent, right to erasure | Consent workflows, data deletion requests, data residency checks |
| FHIR R4 | REST-based health data exchange API | FHIR resource validation, API endpoint testing, payload conformance |

# 6. Test Environment

## 6.1 Environment Setup

| Environment | Purpose |
| --- | --- |
| Development (DEV) | Unit testing by developers; smoke tests by QA on new builds |
| System Integration Test (SIT) | Full functional and integration testing by QA team |
| User Acceptance Test (UAT) | Business/clinical validation by product owners and stakeholders |
| Staging / Pre-Prod | Final regression, compliance validation before production release |

## 6.2 Platform & Browser Coverage

| Platform | Supported Versions | Priority |
| --- | --- | --- |
| Chrome (Desktop) | Latest 2 versions | High |
| Firefox (Desktop) | Latest 2 versions | High |
| Safari (macOS) | Latest version | Medium |
| Microsoft Edge | Latest version | Medium |
| iOS (Safari) | iOS 15, 16, 17 | High |
| Android (Chrome) | Android 11, 12, 13 | High |

# 7. Test Deliverables

| Deliverable | Owner | Timing |
| --- | --- | --- |
| Test Strategy Document | QA Lead | Sprint 0 / Project Start |
| Test Plan (per release) | QA Lead | Before each release cycle |
| Test Cases & Test Scripts | QA Engineers | During Sprint Execution |
| Defect Reports | QA Engineers | As defects are found |
| Sprint Test Summary Report | QA Lead | End of each Sprint |
| Regression Test Results | QA Engineers | Per regression cycle |
| Compliance Validation Report | QA Lead | Pre-release / UAT |
| Release Sign-off Report | QA Lead + PO | Before Production Deploy |

# 8. Entry & Exit Criteria

## 8.1 Entry Criteria

- Approved and baselined user stories with clear acceptance criteria

- Test environment is stable and accessible to QA team

- Test data (anonymised/synthetic PHI) is prepared and available

- Build is deployed to SIT environment and smoke tested successfully

- All critical dependencies and third-party integrations are available

## 8.2 Exit Criteria

- 95% or more of planned test cases are executed

- All Critical and High severity defects are resolved and verified

- No open blockers or critical compliance violations

- Regression test suite passes with less than 5% failure rate

- Compliance validation checklist signed off by QA Lead

- Test Summary Report reviewed and approved by stakeholders

# 9. Defect Management

## 9.1 Defect Severity Classification

| Severity | Priority | Description |
| --- | --- | --- |
| Critical (S1) | P1 | System crash, data loss, PHI exposure, compliance breach – blocks testing |
| High (S2) | P2 | Major functional failure, incorrect clinical data, security vulnerability |
| Medium (S3) | P3 | Non-critical feature failure with workaround available |
| Low (S4) | P4 | UI/cosmetic issues, minor usability defects, suggestions |

## 9.2 Defect Lifecycle

- New → Assigned → In Progress → Fixed → Re-test → Verified → Closed

- Defects are logged in the agreed defect tracking tool (JIRA / Azure DevOps)

- S1/P1 defects must be addressed within the same sprint with same-day triage

- All defects include steps to reproduce, screenshots, environment details, and severity rating

# 10. Risks & Mitigation

| Risk | Likelihood | Mitigation Strategy |
| --- | --- | --- |
| PHI data exposure during testing | Medium | Use only synthetic/anonymised test data; enforce access controls on test environments |
| Unstable test environment | Medium | Define environment ownership; daily smoke tests; escalation path |
| Incomplete acceptance criteria | High | QA participates in sprint planning; criteria reviewed before sprint start |
| HIPAA/GDPR compliance gaps | Low | Compliance checklist embedded in test cases; reviewed each sprint |
| Cross-platform inconsistencies | Medium | Parallel testing on BrowserStack; dedicated mobile test cycles |
| Regression failures post-release | Medium | Maintain automated regression suite; mandatory regression run pre-release |

# 11. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Test strategy ownership, test planning, compliance oversight, sprint sign-off, stakeholder reporting |
| QA Engineer(s) | Test case design & execution, defect logging, regression testing, cross-platform validation |
| Business Analyst | Requirements clarification, acceptance criteria definition, UAT support |
| Product Owner | Sprint backlog prioritisation, UAT sign-off, release approval |
| Developer | Unit testing, bug fixing, code review, SIT support |
| Compliance Officer | HIPAA/GDPR/FHIR compliance review, audit log sign-off |

# 12. Tools & Technologies

| Category | Recommended Tool | Purpose |
| --- | --- | --- |
| Test Management | JIRA / TestRail | Test case management, sprint tracking, defect logging |
| API Testing | Postman / REST Assured | FHIR/HL7 API validation and integration testing |
| Cross-Browser Testing | BrowserStack / Selenium Grid | Web & Mobile compatibility testing |
| Accessibility Testing | Axe / WAVE | WCAG 2.1 AA compliance validation |
| Regression Automation | Selenium / Cypress | Automated regression for critical functional flows |
| Defect Tracking | JIRA | Defect lifecycle management and reporting |
| Test Data Management | Synthea / Custom Scripts | Synthetic PHI data generation for safe testing |

# 13. Test Schedule

Testing activities are aligned with the Agile sprint cadence (2-week sprints). The following is a high-level schedule:

| Milestone | Timeframe | Activity |
| --- | --- | --- |
| Sprint 0 | Week 1–2 | Test strategy, environment setup, test data preparation |
| Sprint 1–3 | Week 3–8 | Core module functional testing (Patient Reg, Scheduling, Clinical Docs) |
| Sprint 4–6 | Week 9–14 | Integration & compliance testing (HL7, FHIR, HIPAA, GDPR) |
| Sprint 7–8 | Week 15–18 | Regression testing, cross-platform testing, UAT preparation |
| UAT | Week 19–20 | Business/clinical user acceptance testing, compliance sign-off |
| Release | Week 21 | Final regression run, release sign-off, go-live readiness |

# 14. Document Approval & Sign-Off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | QA Lead |  |  |
|  | Product Owner |  |  |
|  | Project Manager |  |  |
|  | Compliance Officer |  |  |

This document is subject to change based on project requirements. All changes must be reviewed and approved by the QA Lead and Product Owner.